IMPLEMENTATION QUOTE

Sideout Pickleball

Court Booking System  •  Facility Website

| Prepared for: | Sideout Pickleball — 10-Court Pickleball Facility, Lapu-Lapu City, Cebu |
| --- | --- |
| Prepared by: | SKMC Consulting |
| Quote Date: | April 2026 |
| Valid Until: | May 31, 2026 |
| Quote Type: | One-Time Setup Fee — Two Packages |
| Training: | Up to 2 sessions included — SKMC trains the facility team on full system use |

This proposal covers two interconnected deliverables for Sideout Pickleball. Each package can be engaged separately or together. Both are one-time setup fees — no monthly charges. SKMC trains the facility team so they own and operate the system independently after go-live.

Package 1  —  Automated Court Booking System

Booking System — Scope of Work

A fully automated,booking system for all 10 courts. Customers checks a message, the system checks availability, confirms the booking, collects payment, and fires reminders automatically — with zero staff intervention required.

Inclusions:

- Real-time availability checking via Calendar (one calendar per court)

- Automated price calculation: court fee + per-player fee

- Booking confirmation with reference number sent back to customer

- Automated notifications: 24-hour reminder, 1-hour reminder, session start, 15-minute warning, session end

- Google Sheets booking log — live view of all bookings, accessible from any device

- ERP integration — every confirmed booking creates a Sales Order automatically

- Admin Slack channel for real-time booking alerts (#admin-bookings, #court-status)

- Mock payment flow for demo phase (button confirmation)

- Customised Payment system integration for live phase: GCash, Maya, QR Ph, credit/debit card

- n8n automation engine setup and configuration

- Handover with workflow documentation and admin guide

Not Included:

- Facebook Messenger / WhatsApp channel setup (available as add-on: +₱12,000)

- Customised Payment system business account registration (client-shouldered, SKMC assists)

- Domain registration or annual hosting fees (client-shouldered)

- ESP32 hardware for court LED and scoring (Phase 2 — quoted separately)

Booking System — Fee

| Deliverable | Scope / Inclusions | Fee (PHP) |
| --- | --- | --- |
| n8n Workflow Build | All booking workflows: availability check, confirmation, payment, 5 notification triggers, ERP sync | ₱35,000 |
| AI Agent Setup | OpenAI integration, Taglish-capable booking assistant, structured extraction prompt | ₱15,000 |
| Google Calendar & Sheets Setup | 10-court calendar configuration, Sheets booking log, availability schema | ₱8,000 |
| ERP Integration | Sales Order creation per booking, customer auto-creation, revenue reporting setup | ₱12,000 |
| Payment System Integration | GCash, Maya, QR Ph, card — webhook setup, payment confirmation flow | ₱15,000 |
| Testing, QA & Handover | End-to-end testing across all flows, admin documentation, credentials handover | ₱10,000 |
|  | PACKAGE 1 TOTAL | ₱95,000 |

Booking System — Payment Schedule

| Milestone | Trigger | % | Amount (PHP) |
| --- | --- | --- | --- |
| Milestone 1 | Upon signing / engagement confirmation | 50% | ₱47,500 |
| Milestone 2 | Upon booking flow live and availability check working | 30% | ₱28,500 |
| Milestone 3 | Upon Custom Payment API live, ERP syncing, full handover | 20% | ₱19,000 |

Booking System — Timeline

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Discovery & Setup | n8n instance setup, Google Calendar/Sheets config, Slack workspace, ERP connection |
| Week 2 | Core Booking Flow | AI agent build, availability check workflow, confirmation + payment flow, admin notifications |
| Week 3 | Notifications & ERP | All 5 notification triggers, ERP Sales Order sync, end-to-end testing |
| Week 4 | Custom Payment API Live & Handover | Custom Payment API integration, GCash/Maya webhook, QA, documentation, credentials handover |

Package 2  —  Sideout Pickleball Website

Website — Scope of Work

A professionally designed, mobile-responsive website for Sideout Pickleball. Built to establish the facility’s online presence, showcase the courts, and drive bookings — with the booking system embedded directly into the site.

Inclusions:

- Full single-page website — hero section, facility overview, court gallery, pricing, how to book, contact & location

- Mobile-responsive design optimised for phones, tablets, and desktop

- Brand-consistent design using Sideout colours and photography

- Live court booking widget embedded — connected to the n8n booking system (Package 1)

- Court availability grid — shows real-time open and booked slots by court

- Google Maps embed for facility location

- Basic SEO setup — meta titles, descriptions, Open Graph tags

- Social media links integration (Facebook, Instagram)

- Hosting setup assistance (domain pointing, Vercel or shared hosting)

- 1 round of revisions after initial design delivery

- Final handover with access credentials

Not Included:

- CMS / admin panel for client to self-edit content (available as add-on: +₱15,000)

- Domain registration or annual hosting fees (client-shouldered)

- Photography or facility images — client provides; SKMC can advise on shots needed

- E-commerce / merchandise store (available as add-on)

Website — Fee

| Deliverable | Scope / Inclusions | Fee (PHP) |
| --- | --- | --- |
| UI/UX Design | Custom layout, Sideout brand visuals, mobile-first approach, booking widget design | ₱30,000 |
| Development | HTML/CSS/JS build, responsive coding, booking widget integration, SEO setup | ₱35,000 |
| Booking Widget Integration | Connect live court availability from n8n to website, real-time slot display | ₱12,000 |
| Hosting Setup & Launch | Domain pointing, Vercel/hosting config, go-live, final handover | ₱8,000 |
| 1 Revision Round | Incorporated in scope | Included |
|  | PACKAGE 2 TOTAL | ₱85,000 |

Website — Payment Schedule

| Milestone | Trigger | % | Amount (PHP) |
| --- | --- | --- | --- |
| Milestone 1 | Upon signing / engagement confirmation | 50% | ₱42,500 |
| Milestone 2 | Upon design approval and development completion | 30% | ₱25,500 |
| Milestone 3 | Upon website go-live with booking widget live | 20% | ₱17,000 |

Website — Timeline

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Discovery & Design | Brand brief, content gathering, court photography list, wireframe and design mockup |
| Week 2 | Development | Full build, booking widget integration, court availability grid, mobile testing, SEO |
| Week 3 | Review & Revisions | Client review, 1 revision round, final polish, cross-device testing |
| Week 4 | Launch & Handover | Domain/hosting setup, go-live, booking system connection verified, credentials handover |

Combined Investment Summary

| Package | Scope / Inclusions | Fee (PHP) |
| --- | --- | --- |
| Package 1 — Booking System | n8n automation, AI agent, Google Calendar/Sheets, ERP, Custom Payment API | ₱95,000 |
| Package 2 — Website | Full site, booking widget, mobile-responsive, SEO, launch & handover | ₱85,000 |
| Training (up to 2 sessions) | Facility team trained on full system use — booking flow, admin panel, ERP reports | Included |
| Up to 5 Revisions | Minor adjustments, config tweaks, and content updates post-launch | Included |
|  | GRAND TOTAL (P1 + P2) | ₱165,000 |

* Packages 1 and 2 can be engaged separately or together. Bundle price of ₱165,000 applies when both are signed simultaneously. VAT exclusive — add if VATable.

Post-Launch Support & Change Requests

After go-live, the system is fully handed over to Sideout. SKMC trains the team so they can manage day-to-day operations independently. The following support terms apply after handover:

What’s Included After Go-Live:

- Up to 5 post-launch revisions — covers minor fixes, content updates, and small config adjustments

- Up to 2 training sessions — hands-on walkthrough for the facility team and admin staff

- 30-day bug fix window — any system bugs found within 30 days of go-live are fixed at no extra charge

- Handover documentation — step-by-step admin guide for the booking system, website, and ERP

Feature Change Requests (Post Go-Live):

- Minor feature updates (e.g. adding a new notification, adjusting pricing logic): ₱15,000–₱20,000

- Major feature additions (e.g. new booking channel, custom reporting module, new payment gateway): ₱25,000–₱30,000 depending on scope and complexity

- Scoring system upgrade — ESP32 per-court hardware, LED cats eye markers, TV scoreboard: quoted separately as Phase 2

- All feature requests are scoped, quoted, and confirmed in writing before work begins

Terms & Conditions

- This quote is valid until May 31, 2026. Prices subject to change after this date.

- Payments are non-refundable after work on each milestone has commenced.

- Scope changes requested after project start will be quoted and billed separately.

- Client provides Sideout brand assets (logo, colours, photography) within Week 1 of engagement.

- Custom Payment API business account registration is the client’s responsibility; SKMC provides integration only.

- Domain registration and annual hosting fees are client-shouldered; SKMC assists with setup and configuration.

- Up to 5 post-launch revisions are included. Revisions beyond 5 are billed at ₱3,000 per revision.

- Major feature change requests are quoted separately at ₱25,000–₱30,000 depending on gravity of the change.

- 30-day bug fix window begins from go-live date. After 30 days, fixes are covered under change request rates.

- Packages 1 and 2 have independent timelines and can run concurrently.

- All work performed by SKMC Consulting and its authorised implementors.

Acceptance

To proceed with one or more packages, please sign below and return this document, or confirm acceptance in writing. The applicable downpayment for each package initiates the work.

| Authorised Signature — Sideout Pickleball Name: Date: |  | Authorised Signature — SKMC Consulting Name: Date: |
| --- | --- | --- |

Thank you for the opportunity to serve Sideout Pickleball.