IMPLEMENTATION QUOTE

Sideout Pickleball

Court Booking System  •  Facility Website

| Prepared for: | Sideout Pickleball — 10-Court Pickleball Facility, Mandaue City, Cebu |
| --- | --- |
| Prepared by: | SKMC Consulting |
| Quote Date: | April 2026 |
| Valid Until: | May 31, 2026 |
| Quote Type: | One-Time Setup Fee — Two Packages |
| Training: | Up to 2 sessions included — SKMC trains the facility team on full system use |

This proposal covers two interconnected deliverables for Sideout Pickleball. Each package can be engaged separately or together. Both are one-time setup fees — no monthly charges. SKMC trains the facility team so they own and operate the system independently after go-live.

Package 1  —  Automated Court Booking System

Booking System — Scope of Work

A fully automated, web-based court booking system for all 10 courts. Customers visit the website, check real-time availability, select a court and time slot, get a 5-minute hold, pay via GCash / Maya / GoTyme, and receive instant booking confirmation — with zero staff intervention required.

Inclusions:

• Real-time court availability — live slot matrix showing all 10 courts across all time slots

• 5-minute slot locking — court is held while customer completes payment, then auto-released if unpaid

• Automated booking confirmation with unique reference number (SO-XXXXXXXX)

• Customer detail capture — name, phone, email collected at checkout

• Payment flow: GCash, Maya, GoTyme — customer submits payment reference for verification

• Email confirmation via Resend — booking details sent automatically on confirmation

• SMS notification via Semaphore — booking alert sent to customer phone

• Supabase database — all bookings stored securely with full audit trail

• Admin visibility — all bookings accessible via Supabase dashboard (date, court, status, payment)

• Responsive web app — fully optimised for mobile, tablet, and desktop

• Vercel deployment — fast global hosting, auto-deploy on code updates

• Handover with system documentation and admin guide

Not Included:

• Facebook Messenger / WhatsApp booking channel (available as add-on: +₱12,000)

• Payment gateway business account registration (client-shouldered, SKMC assists)

• Domain registration or annual hosting fees (client-shouldered)

• ESP32 hardware for court LED and scoring (Phase 2 — quoted separately)

Booking System — Fee

| Deliverable | Scope / Inclusions | Fee (PHP) |
| --- | --- | --- |
| Next.js Web App Build | Full booking web app: availability grid, court selection, time slot picker, 5-min lock, confirmation flow | ₱35,000 |
| Supabase Backend Setup | PostgreSQL database, bookings table, Row Level Security, real-time availability queries, slot conflict detection | ₱15,000 |
| Payment Flow Integration | GCash, Maya, GoTyme — payment reference submission, admin verification flow, booking status update | ₱15,000 |
| Notification System | Resend email confirmation, Semaphore SMS alerts — triggered automatically on booking confirmation | ₱8,000 |
| UI/UX Design | Mobile-first responsive design, SideOut brand, dark theme, court grid, time strip with availability colours | ₱12,000 |
| Testing, QA & Handover | End-to-end testing across all devices, admin documentation, credentials handover | ₱10,000 |
| PACKAGE 1 TOTAL |  | ₱95,000 |

Booking System — Payment Schedule

| Milestone | Trigger | % | Amount (PHP) |
| --- | --- | --- | --- |
| Milestone 1 | Upon signing / engagement confirmation | 50% | ₱47,500 |
| Milestone 2 | Upon booking flow live and availability check working | 30% | ₱28,500 |
| Milestone 3 | Upon payment flow live, notifications active, full handover | 20% | ₱19,000 |

Booking System — Timeline

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Discovery & Setup | Supabase project setup, database schema, Vercel deployment, environment config |
| Week 2 | Core Booking Flow | Availability grid, court selection, time slot picker, 5-min lock, booking confirmation |
| Week 3 | Payment & Notifications | GCash/Maya/GoTyme payment flow, Resend email, Semaphore SMS, end-to-end testing |
| Week 4 | Polish & Handover | Mobile QA, cross-device testing, admin guide, credentials handover, go-live |

Package 2  —  Sideout Pickleball Website

Website — Scope of Work

A professionally designed, mobile-responsive website for Sideout Pickleball. Built on Next.js and deployed on Vercel — fast, modern, and fully integrated with the court booking system. Establishes the facility's online presence, showcases the courts, and drives bookings directly from the site.

Inclusions:

• Full single-page website — hero section, facility overview, court gallery, pricing, how to book, contact & location

• Mobile-responsive design optimised for phones, tablets, and desktop

• Brand-consistent design using Sideout colours, logo, and photography

• Live court booking system embedded — native integration (no third-party widget)

• Real-time court availability grid — shows open and booked slots by court and time

• Google Maps embed for facility location

• Basic SEO setup — meta titles, descriptions, Open Graph tags

• Social media links integration (Facebook, Instagram)

• Vercel hosting setup — domain pointing, SSL, auto-deploy pipeline

• 1 round of revisions after initial design delivery

• Final handover with full access credentials

Not Included:

• CMS / admin panel for client to self-edit content (available as add-on: +₱15,000)

• Domain registration or annual hosting fees (client-shouldered)

• Photography or facility images — client provides; SKMC advises on shots needed

• E-commerce / merchandise store (available as add-on)

Website — Fee

| Deliverable | Scope / Inclusions | Fee (PHP) |
| --- | --- | --- |
| UI/UX Design | Custom layout, Sideout brand visuals, mobile-first approach, dark theme, booking flow design | ₱30,000 |
| Next.js Development | Full site build on Next.js + Vercel — responsive, fast, SEO-optimised, integrated booking system | ₱35,000 |
| Booking System Integration | Native integration of court availability and booking flow — no separate widget required | ₱12,000 |
| Hosting Setup & Launch | Vercel deployment, domain pointing, SSL, go-live, final handover | ₱8,000 |
| 1 Revision Round | Incorporated in scope | Included |
| PACKAGE 2 TOTAL |  | ₱85,000 |

Website — Payment Schedule

| Milestone | Trigger | % | Amount (PHP) |
| --- | --- | --- | --- |
| Milestone 1 | Upon signing / engagement confirmation | 50% | ₱42,500 |
| Milestone 2 | Upon design approval and development completion | 30% | ₱25,500 |
| Milestone 3 | Upon website go-live with booking system live | 20% | ₱17,000 |

Website — Timeline

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Discovery & Design | Brand brief, content gathering, court photography list, wireframe and design mockup |
| Week 2 | Development | Full Next.js build, booking integration, availability grid, mobile testing, SEO setup |
| Week 3 | Review & Revisions | Client review, 1 revision round, final polish, cross-device testing |
| Week 4 | Launch & Handover | Vercel domain setup, go-live, booking system verified live, credentials handover |

Combined Investment Summary

| Package | Scope / Inclusions | Fee (PHP) |
| --- | --- | --- |
| Package 1 — Booking System | Next.js web app, Supabase backend, payment flow (GCash/Maya/GoTyme), email + SMS notifications, Vercel deployment | ₱95,000 |
| Package 2 — Website | Full site on Next.js + Vercel, native booking integration, mobile-responsive, SEO, launch & handover | ₱85,000 |
| Training (up to 2 sessions) | Facility team trained on full system — booking flow, admin panel, Supabase dashboard | Included |
| Up to 5 Revisions | Minor adjustments, config tweaks, and content updates post-launch | Included |
| GRAND TOTAL (P1 + P2) |  | ₱165,000 |

* Packages 1 and 2 can be engaged separately or together. Bundle price of ₱165,000 applies when both are signed simultaneously. VAT exclusive — add if VATable.

Bundle Payment Schedule (Both Packages)

When both packages are signed together, the following combined payment schedule applies based on the ₱165,000 bundle total:

| Milestone | Trigger | % | Amount (PHP) |
| --- | --- | --- | --- |
| Milestone 1 | Upon signing / engagement confirmation | 50% | ₱82,500 |
| Milestone 2 | Upon booking flow live, availability working, and website development complete | 30% | ₱49,500 |
| Milestone 3 | Upon full go-live — payment flow active, notifications live, website launched, full handover | 20% | ₱33,000 |
| BUNDLE TOTAL |  | 100% | ₱165,000 |

Post-Launch Support & Change Requests

What's Included After Go-Live:

• Up to 5 post-launch revisions — minor fixes, content updates, and small config adjustments

• Up to 2 training sessions — hands-on walkthrough for the facility team and admin staff

• 30-day bug fix window — any system bugs found within 30 days of go-live are fixed at no extra charge

• Handover documentation — step-by-step admin guide for the booking system, website, and Supabase dashboard

Feature Change Requests (Post Go-Live):

• Minor feature updates (e.g. new notification type, pricing logic change): ₱15,000–₱20,000

• Major feature additions (e.g. new booking channel, custom reporting, new payment gateway): ₱25,000–₱30,000

• Scoring system upgrade — ESP32 per-court hardware, LED markers, TV scoreboard: quoted separately as Phase 2

• All feature requests are scoped, quoted, and confirmed in writing before work begins

Terms & Conditions

• This quote is valid until May 31, 2026. Prices subject to change after this date.

• Payments are non-refundable after work on each milestone has commenced.

• Scope changes requested after project start will be quoted and billed separately.

• Client provides Sideout brand assets (logo, colours, photography) within Week 1 of engagement.

• Payment gateway business account registration is the client's responsibility; SKMC provides integration only.

• Domain registration and annual hosting fees are client-shouldered; SKMC assists with setup and configuration.

• Up to 5 post-launch revisions are included. Revisions beyond 5 are billed at ₱3,000 per revision.

• Major feature change requests are quoted separately at ₱25,000–₱30,000 depending on scope.

• 30-day bug fix window begins from go-live date. After 30 days, fixes are covered under change request rates.

• Packages 1 and 2 have independent timelines and can run concurrently.

• All work performed by SKMC Consulting and its authorised implementors.

Acceptance

To proceed with one or more packages, please sign below and return this document, or confirm acceptance in writing. The applicable downpayment for each package initiates the work.

| Authorised Signature — Sideout Pickleball | Authorised Signature — SKMC Consulting |
| --- | --- |
| Name: ______________________________ | Name: ______________________________ |
| Date: ______________________________ | Date: ______________________________ |

Thank you for the opportunity to serve Sideout Pickleball.